WEEK 2 PROGRESS REPORT

Evaluating Generalization in Fake News Detection:

A Comparison of Handcrafted NLP Features and Transformer-Based Models

| Student Name | Muhammad Anas |
| --- | --- |
| Student ID | 25001608 |
| Module | 7COM1040-0509-2025 |
| Supervisor | Tazeen Syed |
| University | University of Hertfordshire |
| Report Date | June 2026 |
| Reporting Period | Week 2 — TF-IDF Feature Engineering & Baseline Model Training |

Submitted to: Tazeen Syed  |  University of Hertfordshire  |  MSc Computer Science

# 1. Week 2 Overview

In Week 1, the foundations of the project were set up – fully configured development environment, LIAR dataset uploaded and preprocessed, binary labels set, and Literature Matrix initialized. In Week 2, the project goes from data preparation to the experimental phase where we build the feature pipeline and train the three baseline models (Logistic Regression, Linear SVM, Naive Bayes) which DistilBERT will have to beat in order to be able to answer our Research Question 1 positively.

This week also added 5 papers to our Literature Matrix related to RQ2 and RQ3 (explanability approaches, LIME/SHAP, dataset literature).

# 2. Technical Approach — TF-IDF & Baseline Models

## 2.1 Feature Engineering

The statement text after cleaning (in clean_text column in week 1) was vectorised using TF-IDF vectorizer. This vectoriser was tuned to use the maximum of 5,000 features, and extract both unigrams and bigrams (ngram_range = (1,2)) in order to capture short descriptive phrases, like “not true” or “fact check”, which would not have been captured otherwise. Words that were present in less than 2 documents, and those occurring in more than 90% of the documents were filtered out as noise.

## 2.2 Baseline Models

Three classic algorithms were used to train models on the resulting TF-IDF feature matrix, adhering to the plan set out in Week 1, as well as following the example of Potthast et al. (2018) for style/feature-based fake news classification:

- Logistic Regression:  Linear probabilistic classifier, fast and interpretable

- Linear SVM (LinearSVC): Maximum-margin linear classifier, usually performs well with text features

- Multinomial Naive Bayes : Probabilistic classifier suitable for word count type features

## 2.3 Evaluation Strategy

As explained during Week 1, Macro F1 continues to be the main performance measure since it treats both Fake and Real equally, irrespective of any imbalance, along with Accuracy, Macro Precision, and Macro Recall. The models were initially tested using the validation set for determining the best model that was eventually used for calculating the RQ1 Baseline on the test set.

# 3. Week 2 — Work Completed

## 3.1 TF-IDF Feature Extraction

Cleaned data from Week 1 were loaded again from data/processed/. In doing so, rows with NaN value in the clean_text column after stopword removal were deleted:

| Split | Before | After |
| --- | --- | --- |
| Train | 10,269 | 10,240 |
| Validation | 1,284 | 1,284 |
| Test | 1,283 | 1,267 |

## The TF-IDF vectorizer was trained on the training dataset and used across the three splits, generating a vocabulary of precisely 5,000 words. The trained vectorizer was then saved to models/tfidf_vectorizer.pkl for future use in the Streamlit app and DistilBERT model comparison in coming weeks

## 3.2 Baseline Model Training

All three models (Logistic Regression, Linear SVM, and Naive Bayes) were trained successfully using TF-IDF features without any convergence problems and were saved to models/.

## 3.3 Validation Set Results

| Model | Accuracy | Macro F1 | Macro Precision | Macro Recall |
| --- | --- | --- | --- | --- |
| Logistic Regression | 0.6168 | 0.6063 | 0.6210 | 0.6112 |
| Linear SVM | 0.6044 | 0.6014 | 0.6035 | 0.6019 |
| Naive Bayes | 0.6121 | 0.5999 | 0.6170 | 0.6061 |

Of the three baseline techniques, Logistic Regression technique produced the highest Macro F1 score (0.6063). As a result, Logistic Regression was chosen as the technique to continue on for test data. One similarity among the three techniques was that the Precision and Recall values of the Fake category were lower than those of the Real category (for instance, in case of Logistic Regression technique: Fake Recall = 0.47, Real Recall = 0.75). In other words, the technique was biased towards predicting the Real category. This has been mentioned in Section 3.6 (Problems Encountered).

## 3.4 Confusion Matrices

## The confusion matrix of the three models combined was generated using the validation set and stored in results/baseline_confusion_matrices.png, while the Macro F1 Comparison bar graph was stored in results/baseline_f1_comparison.png.

## 3.5 Final Test Set Evaluation — RQ1 Baseline Figure

As the logistic regression was the best performing model in the validation set, the test set evaluation (n=1,267) will be used to generate the baseline figure for RQ1:

| Metric | Score | Class Breakdown |
| --- | --- | --- |
| Accuracy | 0.6180 | — |
| Macro F1 | 0.5973 | — |
| Macro Precision | 0.6089 | — |
| Macro Recall | 0.5989 | — |
| Fake (n=553) | F1 = 0.51 | P 0.58 / R 0.45 |
| Real (n=714) | F1 = 0.69 | P 0.64 / R 0.75 |

## Macro F1 = 0.5973 is the baseline figure that DistilBERT has to beat in Week 3/4 in order to answer RQ1 positively. The result is stored in the file results/baseline_best_model_test_result.json.

## 3.6 Literature Matrix Expanded

The Literature Matrix, Paper Notes, and Quick Reference had an additional 5 papers included in docs/literature_matrix.xlsx, expanding the Reading Tracker to include 11 out of 20 papers (or 6/20 or 55%) from the original 6/20 (55%):

- Ribeiro et al. (2016):  LIME  method for explainability (RQ3)

- Lundberg & Lee (2017): SHAP  basis for explainability (RQ3)

- Zhou & Zafarani (2020): Fake News Survey extends Chapter 2 taxonomy, generates RQ2

- Pérez-Rosas et al. (2018):  empirical drop in accuracy across domains, sets precedent for RQ2

- Shu et al. (2020): FakeNewsNet secondary data set for RQ2 generalization test

# 4. Problems Encountered

| Problem | Resolution / Notes |
| --- | --- |
| Clean_text column was absent for 29 training and 16 testing rows after removal of stopword in Week 1. | Removed using dropna() before vectorization; number of rows listed above. |
| All three baseline models plateau in terms of Macro F1 score at about 60% | Not considered as a bug but rather as a correct output. Reason may be: too short sentences limit the use of TF-IDF features; lack of sufficient number of stylometric features used; no class weighing done. Investigation in Week 3. |
| Underprediction for Fake class | Listed as a limitation. Potential fixes for Week 3: class_weight='balanced', threshold adjustments, oversampling. |

# 5. Week 2 Task Status Summary

| Task | Status | Evidence |
| --- | --- | --- |
| TF-IDF vectoriser built (5,000 features, bigrams) | COMPLETE | models/tfidf_vectorizer.pkl |
| Logistic Regression trained & evaluated | COMPLETE | Macro F1 = 0.6063 (val), 0.5973 (test) |
| Linear SVM trained & evaluated | COMPLETE | Macro F1 = 0.6014 (val) |
| Naive Bayes trained & evaluated | COMPLETE | Macro F1 = 0.5999 (val) |
| Confusion matrices generated | COMPLETE | results/baseline_confusion_matrices.png |
| Results table compiled | COMPLETE | results/baseline_validation_results.csv |
| Best model run on test set (RQ1 baseline) | COMPLETE | results/baseline_best_model_test_result.json |
| 5 new papers added to literature matrix | COMPLETE | docs/literature_matrix.xlsx — 11/20 papers |
| Handcrafted features (length, sentiment, readability) | NOT STARTED | Deferred to Week 3 |
| DistilBERT fine-tuning | NOT STARTED | Planned for Week 3 |

# 6. Week 3 Plan

| # | Task | Description |
| --- | --- | --- |
| 1 | Handcrafted Features | Extend length of articles, punctuations to word ratio, readability Flesch and VADER Sentiment Analysis; perform baselines using the new set of features |
| 2 | Address Fake-Class Recall Gap | Perform classification using class_weight=balanced for the Logistic Regression and SVM algorithms and compare the obtained results with current baseline |
| 3 | Begin DistilBERT Fine-Tuning | Tokenization, train/validation loop, and GPU utilization in Google Colab |
| 4 | DistilBERT vs Baseline (RQ1) | Apply DistilBERT on the same test dataset; compare the Macro F1 Score of DistilBERT with the baseline score of Logistic Regression at 0.5973 |
| 5 | Literature Reading | Review 3 more papers about distribution shift/domain adaptation regarding RQ2 |
| 6 | Chapter 2: Literature Review | Write using the literature review matrix that contains 11 papers |
| 7 | Chapter 3: Methodology | Describe TF-IDF parameters, model selection, and evaluation technique |

# 7. Summary

Week 2 is now over. I've developed the TF-IDF feature pipeline, built and evaluated three baselines and identified the best one as Logistic Regression with a Macro F1 score of 0.5973 on the test set, a mark that DistilBERT should beat to address RQ1. As I have predicted earlier, the Fake class recall issue among the three baselines is now a critical finding and it will help us proceed with our Week 3 work regarding feature engineering and modelling. The literature matrix is expanded to 11 out of 20 target papers.

The project continues as per plan. Week 3 will be focused on closing the performance gap through handcrafted stylometry features and starting the fine-tuning of DistilBERT in order to finally provide an answer to RQ1.

Muhammad Anas  |  Student ID: 25001608  |  MSc Computer Science  |  University of Hertfordshire